## Slide 1
CHANGE MANAGEMENT TOOLKIT
Guiding People Through Data Governance Transformation
A practical toolkit for project teams to plan, execute, and sustain adoption of new data governance processes.
03_Implementation_Resources / Project_Management

## Slide 2
WHY IT MATTERS
Governance Fails Without Adoption
Technology and policy alone do not change behavior. Sustainable data governance requires deliberate, structured change management alongside every implementation milestone.
70%
of transformation initiatives fail to meet objectives without structured change management
6x
more likely to meet objectives when change management is applied effectively
3
consecutive phases of resistance every governance rollout must plan for
Data Governance Implementation Resources | Change Management Toolkit
2

## Slide 3
FRAMEWORK
The ADKAR Adoption Model
Use ADKAR to diagnose where individuals are in the change journey and target interventions accordingly.
A
Awareness
Why governance is changing
D
Desire
Personal motivation to support the change
K
Knowledge
How to operate under new processes
A
Ability
Demonstrated skill in new ways of working
R
Reinforcement
Sustained adoption over time
Data Governance Implementation Resources | Change Management Toolkit
3

## Slide 4
STEP 1
Map Your Stakeholders
Plot stakeholders by influence and current support level to prioritize engagement effort.
Keep Satisfied
Manage Closely
Monitor
Keep Informed
Influence →
Support →
How to use this tool
List all stakeholder groups affected by governance changes
Score each on influence (low–high) and current support (resistant–champion)
Plot on the matrix and tailor engagement tactics per quadrant
Revisit monthly as sentiment shifts through the program
Data Governance Implementation Resources | Change Management Toolkit
4

## Slide 5
STEP 2
Communication Cadence
Audience | Message Focus | Channel | Frequency
Executive Sponsors | Strategic progress, risks, decisions needed | Steering committee briefing | Monthly
Data Stewards | Process changes, role expectations | Working sessions + email | Bi-weekly
Business Users | What's changing, what's in it for them | Town halls, newsletter | Milestone-based
IT/Technical Teams | Integration timelines, technical specs | Stand-ups, Slack/Teams | Weekly
Broader Organization | Awareness, success stories | Intranet, newsletter | Quarterly
Data Governance Implementation Resources | Change Management Toolkit
5

## Slide 6
STEP 3
Anticipate and Manage Resistance
Source of Resistance | Mitigation Tactic
"This adds extra work to my job" | Show time saved downstream; embed governance into existing workflows
"I don't understand why this is needed" | Connect to real incidents/costs avoided; share Current State Assessment findings
"Leadership isn't really behind this" | Visible, recurring executive sponsorship and communication
"This won't last — wait it out" | Tie governance metrics to performance reviews and operational reporting
Data Governance Implementation Resources | Change Management Toolkit
6

## Slide 7
STEP 4
Role-Based Training Approach
Executives
Focus: Strategic value, oversight responsibilities
Format: 45-min briefing
Data Stewards
Focus: Standards, tooling, day-to-day workflows
Format: Hands-on workshop series
Business Users
Focus: What changes in daily tasks
Format: Microlearning + job aids
IT/Technical
Focus: Integration points, technical standards
Format: Technical deep-dive sessions
Data Governance Implementation Resources | Change Management Toolkit
7

## Slide 8
BUILD A CHANGE CHAMPION NETWORK
Peer advocates accelerate adoption far faster than top-down mandates.
1
Recruit 1-2 respected volunteers per business unit
2
Equip them with early access, talking points, and FAQs
3
Hold monthly champion sync to surface frontline feedback
4
Recognize and celebrate champion contributions publicly
Data Governance Implementation Resources | Change Management Toolkit
8

## Slide 9
MEASUREMENT
Track Adoption, Not Just Activity
Metric | What It Tells You
Training completion rate | Reach of enablement efforts
Policy/process compliance rate | Whether new behaviors are sticking
Stakeholder sentiment (pulse survey) | Emotional readiness and trust
Help desk / support ticket volume | Friction points needing attention
Champion network engagement | Strength of peer advocacy
Data Governance Implementation Resources | Change Management Toolkit
9

## Slide 10
QUICK REFERENCE
Change Management Checklist
Stakeholder map completed and reviewed with sponsor
Communication plan drafted with channel and cadence per audience
Resistance themes identified with mitigation tactics assigned
Role-based training curriculum scheduled
Change champion network recruited and onboarded
Adoption metrics baseline captured before go-live
Reinforcement plan in place for first 90 days post-launch
Data Governance Implementation Resources | Change Management Toolkit
10